MOMENTUM MIRROR

Massive Upgrade Implementation Guide

From Prototype to Premium Indie Game

Current Version: 1.0 (40 levels, 4 metrics, procedural audio)
Target Version: 2.0 (All upgrades implemented)
Document Date: February 10, 2026
Implementation Timeline: 12 months

# Table of Contents

| 1 | Executive Summary | 3 |
| --- | --- | --- |
| 2 | Current State Analysis | 4 |
| 3 | Upgrade Overview | 6 |
|  | TIER 1: CORE GAMEPLAY EVOLUTION |  |
| 4 | Spin Mechanics System | 8 |
| 5 | Combo & Chain Reactions | 12 |
| 6 | Environmental Hazards | 16 |
|  | TIER 2: COMPETITIVE & SOCIAL |  |
| 7 | Ghost Racing System | 20 |
| 8 | Daily/Weekly Challenges | 24 |
| 9 | Level Editor & Community | 28 |
|  | TIER 3: VISUAL & POLISH |  |
| 10 | Advanced Visual Effects | 32 |
| 11 | Dynamic Camera System | 36 |
| 12 | Accessibility Features | 38 |
|  | TIER 4: PROGRESSION |  |
| 13 | Meta Progression System | 40 |
| 14 | Achievement System | 43 |
| 15 | Ranked Competitive Mode | 46 |
|  | TIER 5: SIGNATURE FEATURE |  |
| 16 | Momentum Rewind Mechanic | 49 |
|  | IMPLEMENTATION STRATEGY |  |
| 17 | Development Roadmap | 53 |
| 18 | Technical Architecture | 57 |
| 19 | Testing Strategy | 60 |
| 20 | Launch & Marketing | 63 |
|  | APPENDICES |  |
| A | Code Examples | 66 |
| B | Database Schema | 72 |
| C | API Specifications | 75 |
| D | Asset Requirements | 78 |

# 1. Executive Summary

Momentum Mirror has successfully validated its core concept: a physics-based ricochet game with measurable skill mastery. With 40 levels, 4 metrics, and procedural audio implemented, the foundation is solid. This document outlines a comprehensive upgrade path to transform the current prototype into a commercial-quality indie game capable of competing on Steam, mobile app stores, and browser platforms.

## 1.1 Strategic Vision

The upgrade strategy focuses on five key areas: deepening core gameplay, building competitive features, polishing presentation, creating progression hooks, and introducing a signature mechanic that differentiates Momentum Mirror from all competitors.

## 1.2 Key Additions

Spin Mechanics: Advanced physics for curved swipes and trick shots

Ghost Racing: Compete against recorded runs asynchronously

Level Editor: Community-generated infinite content

Daily Challenges: Retention-driven competitive events

Momentum Rewind: Unique time-manipulation mechanic

Ranked Mode: Competitive ladder with seasonal rewards

Achievement System: 50+ objectives driving replayability

Advanced VFX: Particle systems, shaders, dynamic camera

## 1.3 Expected Outcomes

| Metric | Current | Target | Impact |
| --- | --- | --- | --- |
| Session Length | 15 min | 45 min | +200% |
| 1-Week Retention | ~25% | 65% | +160% |
| Content Lifespan | 40 levels | Infinite | Unlimited |
| Viral Potential | Low | High | Community sharing |
| Monetization Ready | No | Yes | Steam/Mobile launch |

## 1.4 Implementation Timeline

Total Duration: 12 months
Phase 1 (Months 1-3): Core gameplay upgrades
Phase 2 (Months 4-6): Social and competitive features
Phase 3 (Months 7-9): Polish and presentation
Phase 4 (Months 10-12): Progression and launch prep

# 2. Current State Analysis

## 2.1 What Works Exceptionally Well

Core Physics: Matter.js integration is solid, deterministic at 60 FPS

Metric System: 4-metric tracking successfully measures skill progression

Level Design: 40 levels across 6 categories demonstrate mechanic variety

Surface Types: 5 distinct surfaces with clear physics differentiation

Audio System: Procedural Web Audio API implementation is unique

Code Quality: TypeScript architecture is clean and maintainable

Performance: Runs smoothly on mid-range hardware

## 2.2 Current Limitations

DepthOnce you master swipe mechanics, skill ceiling feels reached

Engagement LoopNo meta-progression or unlocks beyond completing levels

Social FeaturesCompletely single-player, no sharing or competition

Content LifespanFixed 40 levels, completable in 3-6 hours

Retention HooksNothing brings players back after completion

Visual PolishFunctional but not visually impressive

MonetizationNo revenue model or commercial viability

## 2.3 Player Behavior Patterns

Based on typical browser game analytics, expected player behavior:

| Segment | Percentage | Behavior | What They Need |
| --- | --- | --- | --- |
| Curious Browsers | 60% | Play 1-3 levels, leave | Immediate hook, visual wow |
| Engaged Players | 30% | Complete 10-20 levels | Progression feedback, goals |
| Completionists | 8% | Finish all 40 levels | Post-game content, challenges |
| Mastery Seekers | 2% | Optimize metrics, speedrun | Leaderboards, competition |

## 2.4 Competitive Landscape

Similar games and how Momentum Mirror compares:

Super Meat Boy: Precision platforming, high difficulty — Better polish, worse physics depth

Celeste: Mastery-focused, great feel — Stronger narrative, lacks our metric system

QWOP: Physics challenge, viral — More accessible, less strategic depth

Angry Birds: Physics trajectory, casual — Broader appeal, shallower mechanics

Rocket League: Physics mastery, competitive — Multiplayer focus, established community

## 2.5 Unique Value Proposition

Momentum Mirror's current UVP: "The only momentum-based game with quantifiable skill metrics showing your exact progression." This is strong but insufficient for commercial success. Upgrades must maintain this core while adding broader appeal.

# 3. Upgrade Overview

## 3.1 Upgrade Tiers

The 16 major upgrades are organized into 5 tiers based on priority, impact, and dependencies:

| Tier | Focus | Features | Timeline |
| --- | --- | --- | --- |
| TIER 1 | Core Gameplay | Spin, Combos, Hazards | Months 1-3 |
| TIER 2 | Social/Competitive | Ghosts, Challenges, Editor | Months 4-6 |
| TIER 3 | Visual Polish | VFX, Camera, Accessibility | Months 7-9 |
| TIER 4 | Progression | Meta-systems, Achievements, Ranked | Months 10-11 |
| TIER 5 | Signature Feature | Momentum Rewind | Month 12 |

## 3.2 Impact Matrix

| Feature | Player Engagement | Retention | Virality | Dev Effort |
| --- | --- | --- | --- | --- |
| Spin Mechanics | High | Medium | Medium | 2 weeks |
| Combo System | Very High | High | High | 2 weeks |
| Ghost Racing | Very High | Very High | High | 3 weeks |
| Daily Challenges | High | Very High | Very High | 3 weeks |
| Level Editor | Medium | Very High | Very High | 4 weeks |
| Advanced VFX | Very High | Medium | Very High | 3 weeks |
| Meta Progression | High | Very High | Low | 2 weeks |
| Achievement System | Medium | High | Medium | 2 weeks |
| Ranked Mode | Very High | Very High | Medium | 3 weeks |
| Momentum Rewind | Very High | High | Very High | 3 weeks |

## 3.3 Dependencies Map

Some features must be built in sequence due to technical dependencies:

Spin Mechanics → None (standalone addition to current physics)

Combo System → Spin Mechanics (combos track spin tricks)

Ghost Racing → Replay Recording System (must record inputs)

Daily Challenges → Backend Integration (Firebase/Supabase)

Level Editor → Serialization System (save/load level data)

Advanced VFX → Particle System Refactor (current system too basic)

Ranked Mode → Ghost Racing + Daily Challenges (uses same backend)

Momentum Rewind → Replay Recording (rewinds stored game state)

# TIER 1: CORE GAMEPLAY EVOLUTION

# 4. Spin Mechanics System

## 4.1 Concept Overview

Add angular momentum to the ball based on swipe curvature. Players can impart spin by swiping in a curved path, which affects bounce angles and enables advanced techniques like "English" shots (billiards terminology).

## 4.2 Technical Implementation

### 4.2.1 Input Tracking

Enhanced swipe handler to capture path curvature:

// Enhanced SwipeInput interface
interface SwipeInput {
  start: Vector2;
  end: Vector2;
  pathSamples: Vector2[];  // NEW: Track intermediate points
  duration: number;
  velocity: number;
  
  // NEW: Calculated from pathSamples
  curvature: number;       // -1 to 1 (left curve to right curve)
  spinDirection: 'cw' | 'ccw';  // Clockwise or counter-clockwise
  spinMagnitude: number;   // 0 to 1 (straight to tight spiral)
}

class EnhancedSwipeHandler extends SwipeHandler {
  private pathSamples: Vector2[] = [];
  
  onMove(pointer: Phaser.Input.Pointer) {
    // Sample path at fixed intervals
    if (this.pathSamples.length === 0 || 
        pointer.position.distance(this.pathSamples[this.pathSamples.length - 1]) > 10) {
      this.pathSamples.push(pointer.position.clone());
    }
  }
  
  onRelease(pointer: Phaser.Input.Pointer) {
    const curvature = this.calculateCurvature(this.pathSamples);
    const spin = this.curvatureToSpin(curvature);
    
    // Apply both linear and angular momentum
    this.applyImpulse(linearVelocity, spin);
  }
  
  private calculateCurvature(samples: Vector2[]): number {
    if (samples.length < 3) return 0;
    
    // Fit circle to path points
    const circle = this.fitCircle(samples);
    
    // Smaller radius = tighter curve = more spin
    // radius: 10px (max spin) to 500px (no spin)
    const normalizedRadius = Phaser.Math.Clamp(circle.radius / 500, 0, 1);
    const curvature = 1 - normalizedRadius;
    
    // Determine direction: cross product of consecutive segments
    const direction = this.getCurveDirection(samples);
    
    return curvature * direction;  // -1 to 1
  }
  
  private fitCircle(points: Vector2[]): Circle {
    // Least squares circle fitting algorithm
    // Returns: { center: Vector2, radius: number }
  }
  
  private curvatureToSpin(curvature: number): number {
    // Map curvature to angular velocity
    const maxSpin = 0.5;  // Radians per frame
    return curvature * maxSpin;
  }
}

### 4.2.2 Physics Integration

Modify collision response to account for spin:

class SpinPhysics {
  applySpinToCollision(
    ball: Matter.Body,
    wall: Matter.Body,
    collision: Matter.Collision
  ) {
    const angularVel = ball.angularVelocity;
    const contactPoint = collision.supports[0];
    const contactNormal = collision.normal;
    
    // Calculate tangential velocity at contact point due to spin
    const radius = ball.circleRadius;
    const spinEffect = angularVel * radius;
    
    // Modify bounce angle based on spin
    // Topspin (forward rotation) = lower bounce angle
    // Backspin (backward rotation) = higher bounce angle
    const tangentialComponent = new Vector2(
      -contactNormal.y * spinEffect,
      contactNormal.x * spinEffect
    );
    
    // Add spin-induced velocity to reflection
    const reflectedVel = this.calculateReflection(ball.velocity, contactNormal);
    const finalVel = reflectedVel.add(tangentialComponent.scale(0.3));
    
    Matter.Body.setVelocity(ball, finalVel);
    
    // Spin decays slightly on collision
    Matter.Body.setAngularVelocity(ball, angularVel * 0.9);
  }
  
  visualizeSpin(ball: Phaser.GameObjects.Sprite) {
    // Rotate sprite based on angular velocity
    ball.rotation += ball.body.angularVelocity;
    
    // Add spin indicator particles
    if (Math.abs(ball.body.angularVelocity) > 0.1) {
      this.emitSpinParticles(ball);
    }
  }
}

## 4.3 Visual Feedback

Swipe Path Visualization: Show curved swipe path in real-time (color gradient based on curvature)

Spin Indicator: Rotating arrows/particles around ball showing spin direction

Trail Effect: Spiral trail behind ball proportional to spin magnitude

Impact Sparks: Directional particles at collision showing spin influence

Audio Cues: Pitch variation in collision sounds based on spin speed

## 4.4 Gameplay Impact

Spin mechanics enable new strategies:

Bank Shots: Use topspin to keep ball low after bounce, navigate under obstacles

Curve Shots: Sidespin causes ball to arc mid-flight (advanced physics)

Kill Shots: Backspin to stop ball quickly after reaching goal

Precision Control: Micro-adjustments to bounce angle without changing linear velocity

Combo Building: Spin tricks add multiplier to combo system

## 4.5 Metric Integration

Add new spin-related metric:

Spin Mastery Score: Σ(successful_spin_shots) / Σ(total_swipes) × avg(spin_magnitude)

Tracks percentage of swipes that effectively use spin (magnitude > 0.2) weighted by average spin strength. Expert players score >0.6.

## 4.6 Tutorial Integration

New tutorial level (Level 1.5) teaching spin:

Instruction: "Try swiping in a curved path"

Visual aid: Show curved arrow animation

Practice zone: Ball spins freely, no goal yet

Challenge: "Hit the target using spin" (angled wall requires topspin)

Feedback: Display spin magnitude and direction in real-time

## 4.7 Testing Requirements

Straight swipe (curvature = 0) produces no spin

Tight spiral swipe produces maximum spin (magnitude = 1.0)

Clockwise vs counter-clockwise correctly identified

Spin affects bounce angle by expected amount (10-30 degree deviation)

Spin decays over time and collisions

Performance: Spin calculation adds <1ms per frame

# 5. Combo & Chain Reactions

## 5.1 Concept Overview

Reward continuous skilled movement with escalating combo multipliers. Each successive wall hit without stopping builds the combo meter, unlocking temporary power-ups and visual effects that create a "flow state" experience.

## 5.2 Combo Mechanics

### 5.2.1 Building Combos

interface ComboState {
  hitCount: number;        // Consecutive wall hits
  multiplier: number;      // Current combo multiplier (1x, 2x, 4x, 8x, 16x)
  timer: number;           // Seconds until combo breaks
  activePerks: ComboPerk[]; // Currently active power-ups
}

class ComboSystem {
  private state: ComboState = {
    hitCount: 0,
    multiplier: 1,
    timer: 0,
    activePerks: []
  };
  
  private readonly COMBO_TIERS = [
    { hits: 3, multiplier: 2, perk: 'shield', duration: 3000 },
    { hits: 6, multiplier: 4, perk: 'boost', duration: 2500 },
    { hits: 10, multiplier: 8, perk: 'slowmo', duration: 2000 },
    { hits: 15, multiplier: 16, perk: 'phase_control', duration: 1500 }
  ];
  
  onWallHit(collision: Matter.Collision) {
    // Only count if ball is moving fast enough
    const speed = collision.body.velocity.magnitude();
    if (speed < 2.0) {
      this.breakCombo();
      return;
    }
    
    this.state.hitCount++;
    this.state.timer = 3.0;  // 3 second grace period
    
    // Check for tier unlocks
    for (const tier of this.COMBO_TIERS) {
      if (this.state.hitCount === tier.hits) {
        this.unlockTier(tier);
        this.showTierPopup(tier);
        this.playComboSound(tier.multiplier);
      }
    }
  }
  
  update(deltaTime: number) {
    // Countdown timer
    if (this.state.hitCount > 0) {
      this.state.timer -= deltaTime / 1000;
      if (this.state.timer <= 0) {
        this.breakCombo();
      }
    }
    
    // Update active perks
    this.state.activePerks = this.state.activePerks.filter(perk => {
      perk.timeRemaining -= deltaTime;
      return perk.timeRemaining > 0;
    });
  }
  
  private unlockTier(tier: ComboTier) {
    this.state.multiplier = tier.multiplier;
    this.state.activePerks.push({
      type: tier.perk,
      timeRemaining: tier.duration
    });
  }
  
  private breakCombo() {
    if (this.state.hitCount >= 3) {
      this.showComboSummary(this.state);  // Display what you achieved
    }
    this.state = { hitCount: 0, multiplier: 1, timer: 0, activePerks: [] };
  }
}

### 5.2.2 Combo Perks

Each tier unlocks a temporary power-up:

| Tier | Hits | Multiplier | Perk | Effect |
| --- | --- | --- | --- | --- |
| Bronze | 3 | 2x | Shield | Ball glows, survives 1 hazard hit |
| Silver | 6 | 4x | Boost | +30% momentum on all bounces |
| Gold | 10 | 8x | Slow-Mo | Time slows 50%, easier precision |
| Platinum | 15 | 16x | Phase Control | Toggle phase walls on/off |

## 5.3 Visual System

HUD Element: Top-center combo meter showing: hits, multiplier, timer bar

Screen Effects: Screen edges glow with tier color (bronze/silver/gold/platinum)

Particle Trails: Intensity increases with combo level (subtle → intense)

Impact Bursts: Larger, more colorful explosions at higher combos

Screen Shake: Subtle shake on each hit, intensity scales with combo

UI Popup: Animated tier unlock notification ("GOLD COMBO!")

## 5.4 Audio System

Combo system requires rich audio feedback:

class ComboAudio {
  private baseFrequency = 200;
  
  playHitSound(comboLevel: number) {
    // Pitch rises with combo
    const frequency = this.baseFrequency * (1 + comboLevel * 0.1);
    const oscillator = this.audioContext.createOscillator();
    
    // Waveform changes with tier
    oscillator.type = this.getWaveform(comboLevel);
    oscillator.frequency.value = frequency;
    
    // Volume increases slightly
    const gainNode = this.audioContext.createGain();
    gainNode.gain.value = Math.min(0.3 + comboLevel * 0.05, 0.8);
    
    this.playNote(oscillator, gainNode, 100);
  }
  
  playTierUnlock(tier: number) {
    // Play ascending chord
    const notes = [0, 4, 7, 12];  // Major chord
    notes.forEach((semitone, index) => {
      setTimeout(() => {
        const freq = 440 * Math.pow(2, semitone / 12);
        this.playTone(freq, 200);
      }, index * 100);
    });
  }
  
  private getWaveform(level: number): OscillatorType {
    if (level < 3) return 'sine';
    if (level < 6) return 'triangle';
    if (level < 10) return 'square';
    return 'sawtooth';
  }
}

## 5.5 Scoring Integration

Combos multiply final score:

Final Score = Base Score × Combo Multiplier × (1 + Perk Bonus)

Complete level with no combos: 1000 points × 1x = 1000

Complete with 2x combo: 1000 × 2 = 2000

Complete with 8x + slow-mo used: 1000 × 8 × 1.2 = 9600

## 5.6 Level Design Considerations

Existing levels should be playable without combos, but combo-focused variants can be created:

Combo Challenges: "Beat this level with 10x combo"

Speed Combo: "Reach goal while maintaining combo"

Gauntlet Levels: Dense wall arrangements encouraging long chains

Combo Tutorial: Level 2.5 teaches combo building basics

# 6. Environmental Hazards & Obstacles

## 6.1 Concept Overview

Introduce dynamic obstacles that add variety, challenge, and prevent static solutions. Each hazard type creates unique strategic decisions and skill tests.

## 6.2 Hazard Types

### 6.2.1 Black Holes (Gravity Wells)

class BlackHole {
  position: Vector2;
  radius: number;          // Event horizon radius
  pullStrength: number;    // Force magnitude
  visualRadius: number;    // Larger than physical radius for clarity
  
  applyGravity(ball: Matter.Body, deltaTime: number) {
    const toBall = ball.position.subtract(this.position);
    const distance = toBall.magnitude();
    
    // Inverse square law (like real gravity)
    if (distance < this.radius * 3) {
      const forceMagnitude = this.pullStrength / (distance * distance);
      const force = toBall.normalize().scale(-forceMagnitude);
      
      Matter.Body.applyForce(ball, ball.position, force);
    }
    
    // Destroy ball if enters event horizon
    if (distance < this.radius) {
      this.destroyBall(ball);
    }
  }
  
  render(graphics: Phaser.GameObjects.Graphics) {
    // Pulsing dark sphere
    const alpha = 0.8 + Math.sin(Date.now() / 200) * 0.2;
    graphics.fillStyle(0x000000, alpha);
    graphics.fillCircle(this.position.x, this.position.y, this.visualRadius);
    
    // Accretion disk effect
    for (let i = 0; i < 3; i++) {
      const orbitRadius = this.visualRadius + i * 10;
      graphics.lineStyle(2, 0x6600ff, 0.5);
      graphics.strokeCircle(this.position.x, this.position.y, orbitRadius);
    }
  }
}

Strategic use: Navigate around black holes or use their pull for slingshot maneuvers

### 6.2.2 Portal Pairs

class Portal {
  entrance: Vector2;
  exit: Vector2;
  pairId: string;  // Links entrance to exit
  
  onBallEnter(ball: Matter.Body) {
    // Teleport ball to paired portal
    const exitPortal = this.findPair(this.pairId);
    
    // Preserve momentum magnitude and direction
    const velocity = ball.velocity.clone();
    Matter.Body.setPosition(ball, exitPortal.exit);
    Matter.Body.setVelocity(ball, velocity);
    
    // Visual effect
    this.playTeleportEffect();
  }
  
  render(graphics: Phaser.GameObjects.Graphics) {
    // Swirling portal vortex
    const time = Date.now() / 1000;
    for (let i = 0; i < 5; i++) {
      const radius = 30 - i * 5;
      const rotation = time * (i + 1) * 0.5;
      const alpha = 1 - i * 0.15;
      
      graphics.lineStyle(3, 0x00ffff, alpha);
      graphics.beginPath();
      graphics.arc(this.entrance.x, this.entrance.y, radius, 
                   rotation, rotation + Math.PI * 1.5);
      graphics.strokePath();
    }
  }
}

### 6.2.3 Moving Platforms

Walls that shift position over time:

class MovingPlatform {
  start: Vector2;
  end: Vector2;
  duration: number;  // Seconds for full cycle
  easing: 'linear' | 'sine' | 'bounce';
  
  update(time: number) {
    const cycleProgress = (time % this.duration) / this.duration;
    const t = this.applyEasing(cycleProgress);
    
    // Interpolate position
    this.currentPosition = this.start.lerp(this.end, t);
    
    // Update Matter.js body position
    Matter.Body.setPosition(this.body, this.currentPosition);
  }
  
  applyEasing(t: number): number {
    switch(this.easing) {
      case 'linear': return t;
      case 'sine': return Math.sin(t * Math.PI * 2) * 0.5 + 0.5;
      case 'bounce': return this.easeOutBounce(t);
    }
  }
}

### 6.2.4 Rotating Walls

Walls that spin around a pivot point:

class RotatingWall {
  pivot: Vector2;
  length: number;
  angularSpeed: number;  // Radians per second
  currentAngle: number;
  
  update(deltaTime: number) {
    this.currentAngle += this.angularSpeed * deltaTime;
    
    // Calculate endpoints
    const halfLength = this.length / 2;
    const cos = Math.cos(this.currentAngle);
    const sin = Math.sin(this.currentAngle);
    
    const start = new Vector2(
      this.pivot.x - halfLength * cos,
      this.pivot.y - halfLength * sin
    );
    
    const end = new Vector2(
      this.pivot.x + halfLength * cos,
      this.pivot.y + halfLength * sin
    );
    
    // Update body rotation
    Matter.Body.setAngle(this.body, this.currentAngle);
    Matter.Body.setPosition(this.body, this.pivot);
  }
}

### 6.2.5 One-Way Gates

Semi-permeable barriers:

class OneWayGate {
  position: Vector2;
  normal: Vector2;  // Direction ball can pass through
  
  onBallCollision(ball: Matter.Body, collision: Matter.Collision) {
    // Calculate ball approach direction
    const approachDir = ball.velocity.normalize();
    const dotProduct = approachDir.dot(this.normal);
    
    // Allow pass if moving in correct direction
    if (dotProduct > 0) {
      // Disable collision temporarily
      collision.isActive = false;
      
      // Visual feedback: gate opens
      this.openAnimation();
    } else {
      // Bounce back
      collision.isActive = true;
      this.closedAnimation();
    }
  }
  
  render(graphics: Phaser.GameObjects.Graphics) {
    // Draw arrow showing pass direction
    // Translucent wall showing it can be passed
  }
}

## 6.3 Level Integration Strategy

Introduce hazards gradually:

| Level Range | Hazard Introduction |
| --- | --- |
| Levels 21-25 (Hybrid 1) | Black holes + portals introduced separately |
| Levels 26-30 (Hybrid 2) | Moving platforms + rotating walls |
| Levels 31-35 (Master 1) | Combine 2 hazard types per level |
| Levels 36-40 (Master 2) | All hazards present, extreme density |
| New Levels 41-50 | Hazard-focused challenges |

## 6.4 Performance Considerations

Limit to 5 hazards per level (physics calculation overhead)

Use object pooling for particle effects

Pre-calculate portal trajectories where possible

Rotating walls: use Phaser rotation, not full physics simulation

Black holes: Only calculate force within 3× radius

# TIER 2: COMPETITIVE & SOCIAL FEATURES

# 7. Ghost Racing System

[Detailed implementation of ghost racing - recording, playback, visualization]

# 8. Daily/Weekly Challenges

[Backend integration, procedural generation, global leaderboards]

# 9. Level Editor & Community

[Drag-drop editor, serialization, sharing system]

# TIER 3: VISUAL & POLISH UPGRADES

# 10. Advanced Visual Effects

[Particle systems, shaders, post-processing]

# 11. Dynamic Camera System

[Smart camera, zoom, shake, predictive framing]

# 12. Accessibility Features

[Colorblind modes, customization, tutorials]

# TIER 4: PROGRESSION SYSTEMS

# 13. Meta Progression System

[Account leveling, XP, unlockables]

# 14. Achievement System

[50+ achievements, tracking, rewards]

# 15. Ranked Competitive Mode

[ELO system, seasons, rewards]

# TIER 5: SIGNATURE FEATURE

# 16. Momentum Rewind Mechanic

## 16.1 Concept

The killer feature that sets Momentum Mirror apart: ability to rewind time and inject new swipes at any point in your run. Limited uses per level create strategic resource management.

## 16.2 Technical Implementation

class RewindSystem {
  private frameHistory: GameFrame[] = [];
  private maxHistory = 600;  // 10 seconds at 60 FPS
  private rewindsRemaining = 3;
  
  recordFrame() {
    const frame: GameFrame = {
      timestamp: Date.now(),
      ballPosition: this.ball.position.clone(),
      ballVelocity: this.ball.velocity.clone(),
      ballSpin: this.ball.angularVelocity,
      comboState: this.comboSystem.getState(),
      hazardStates: this.captureHazardStates()
    };
    
    this.frameHistory.push(frame);
    if (this.frameHistory.length > this.maxHistory) {
      this.frameHistory.shift();  // Remove oldest
    }
  }
  
  activateRewind() {
    if (this.rewindsRemaining === 0) return;
    
    this.rewindsRemaining--;
    this.enterRewindMode();
  }
  
  private enterRewindMode() {
    // Pause physics
    this.physics.pause();
    
    // Play history backwards
    this.playbackIndex = this.frameHistory.length - 1;
    this.isRewinding = true;
    
    // Show rewind UI
    this.showRewindControls();
  }
  
  updateRewind(deltaTime: number) {
    // Step backwards through history
    this.playbackIndex -= 2;  // 2x speed rewind
    if (this.playbackIndex < 0) this.playbackIndex = 0;
    
    const frame = this.frameHistory[this.playbackIndex];
    
    // Restore game state
    Matter.Body.setPosition(this.ball, frame.ballPosition);
    Matter.Body.setVelocity(this.ball, frame.ballVelocity);
    Matter.Body.setAngularVelocity(this.ball, frame.ballSpin);
    
    // Visual: Ghost trail showing forward timeline
    this.renderGhostTrail(this.playbackIndex);
  }
  
  onSwipeWhileRewinding(swipe: SwipeInput) {
    // Create branch timeline
    const insertionPoint = this.playbackIndex;
    
    // Discard future frames
    this.frameHistory = this.frameHistory.slice(0, insertionPoint);
    
    // Apply new swipe
    this.applyImpulse(swipe);
    
    // Resume normal recording
    this.exitRewindMode();
    this.physics.resume();
  }
}

# 17. Development Roadmap

## 17.1 Month-by-Month Plan

| Month | Primary Focus | Deliverables | Milestone |
| --- | --- | --- | --- |
| 1 | Spin Mechanics | Path curvature, angular momentum, visual feedback | Spin playable in 5 test levels |
| 2 | Combo System | Tier system, perks, audio/visual effects | 4 combo tiers fully functional |
| 3 | Hazards | Black holes, portals, moving/rotating obstacles | 10 new hazard levels |
| 4 | Ghost Racing | Replay recording, playback, ghost visualization | Race your best run |
| 5 | Backend Setup | Firebase integration, API design | Global leaderboard live |
| 6 | Daily Challenges | Procedural generation, challenge UI | First daily challenge |
| 7 | Level Editor | Drag-drop builder, serialization | Create and save custom levels |
| 8 | Community System | Share codes, browse levels, voting | Community hub live |
| 9 | Advanced VFX | Particles, shaders, camera dynamics | Visually polished |
| 10 | Meta Progression | XP system, unlockables, profiles | Player accounts |
| 11 | Achievements & Ranked | 50 achievements, ELO ladder | Competitive mode |
| 12 | Rewind + Launch | Rewind mechanic, final polish, marketing | Version 2.0 launch |

## 17.2 Critical Path

Month 1-2: Core mechanics must be fun before proceeding

Month 5: Backend must work before daily challenges

Month 7: Level editor blocks community features

Month 9: Visual polish required before marketing push

Month 11: Ranked mode needs ghost racing + backend

Month 12: Rewind is final feature, can slip if needed

# 18. Technical Architecture

## 18.1 Updated Stack

| Component | Current | Upgraded | Reason |
| --- | --- | --- | --- |
| Backend | None | Firebase/Supabase | Leaderboards, auth, challenges |
| Database | LocalStorage | Firestore + Local | Sync progress, share data |
| Auth | None | Firebase Auth | User accounts, profiles |
| Hosting | Vercel | Vercel + CDN | Global performance |
| Analytics | None | Plausible | Player behavior tracking |

## 18.2 System Architecture Diagram

[Architecture diagram showing:]

Client Layer: Phaser game, TypeScript logic, UI components

Network Layer: Firebase SDK, API calls, WebSocket (for real-time)

Backend Layer: Cloud Functions, Authentication, Firestore

Storage Layer: User profiles, ghost replays, level data, leaderboards

CDN Layer: Static assets, level thumbnails, replay files

# APPENDICES

# Appendix A: Code Examples

[Complete code samples for key systems]

# Appendix B: Database Schema

[Firestore collections and document structure]

# Appendix C: API Specifications

[REST endpoints, WebSocket events]

# Appendix D: Asset Requirements

[Visual assets, audio files, UI mockups]

END OF DOCUMENT

Momentum Mirror - Version 2.0 Upgrade Plan
Generated: February 10, 2026
Total Implementation Time: 12 months